**Activity Log Report(Sprint 1)**

**Activity Time Spent (days):** 16 days

**Sprint 1:** 6-11-2016 till 25-11-2016

|  |  |  |  |
| --- | --- | --- | --- |
| Week1 | | | |
| Date | Activities | Time Spent(hr) | Developers Involved |
| 6-11-2016 | Discussion with the client what requirement ,sources and services needed in the system. | 4 | All members |
| 7-11-2016 | Planning for the initial system requirement with the developers. | 4 | All members |
| 8-11-2016 | Discussion of the modules, classes, and databases needed in the system. | 3 | All members |
| 9-11-2016 | Declare the relationship between the classes and modules in the system. | 4 | All members |
| 10-11-2016 | Discussion of the design of system user interface for each module that has been declare. | 5 | All members |
| 11-11-2016 | Discussion with the client of all the design of the system has reached their requirements. | 4 | All members |

|  |  |  |  |
| --- | --- | --- | --- |
| Week2 | | | |
| Date | Activities | Time Spent(hr) | Developers Involved |
| 14-11-2016 | Improves the user interface with the additional requirements from the client’s feedback. | 4 | All members |
| 15-11-2016 | Finalize the requirement for the system design and start to design. | 4 | All members |
| 16-11-2016 | Coding Implementing for the staff login modules in the system | 4 | All members |
| 17-11-2016 | Coding Implementing for the reservation, schedule,bus and route modules | 6 | All members |
| 18-11-2016 | Coding Implementing for the payment and ticket modules | 4 | All members |

|  |  |  |  |
| --- | --- | --- | --- |
| Week 3 | | | |
| Date | Activities | Time Spent(hr) | Developers Involved |
| 21-11-2016 | Validation for all the input fields for all the modules in Sprint 1. | 5 | All members |
| 22-11-2016 | Implementing database in Sprint 1 and fixing the data type error. | 4 | All members |
| 23-11-2016 | Finalise all the module is in the system requirement in Sprint 1. | 4 | All members |
| 24-11-2016 | Implement testing for all the modules in the system. | 5 | All members |
| 25-11-2016 | Fixed the bugs and error in all modules in the system. |  |  |