**Activity Log Report(Sprint 2)**

**Activity Time Spent (days):** 15 days

**Sprint 2:** 5-12-2016 till 23-12-2016

|  |  |  |  |
| --- | --- | --- | --- |
| Week1 | | | |
| Date | Activities | Time Spent(hr) | Developers Involved |
| 5-12-2016 | Discussion with the client what the initial requirement ,sources and services needed in the Sprint 2. | 4 | All members |
| 6-12-2016 | Declare the relationship between the classes and modules in Sprint 2 | 4 | All members |
| 7-12-2016 | Discussion of the design of system user interface for each module that has been declare in Sprint 2. | 2 | All members |
| 8-12-2016 | Discussion with the client of all the design of the system has reached their requirements. | 3 | All members |
| 9-12-2016 | Improves the modules with the client’s feedback. | 5 | All members |

|  |  |  |  |
| --- | --- | --- | --- |
| Week2 | | | |
| Date | Activities | Time Spent(hr) | Developers Involved |
| 12-12-2016 | Finalise the requirement for the system design in Sprint 2 and start to design. | 4 | All members |
| 13-12-2016 | Coding Implementing for the admin login modules | 3 | All members |
| 14-12-2016 | Coding Implementing for the staff profile and admin profile maintenance | 4 | All members |
| 15-12-2016 | Coding Implementing for the report | 6 | All members |
| 16-12-2016 | Validate all the data fields in all the modules. | 4 | All members |

|  |  |  |  |
| --- | --- | --- | --- |
| Week 3 | | | |
| Date | Activities | Time Spent(hr) | Developers Involved |
| 19-12-2016 | Implementing database for Sprint 2 modules and fixing the data type error. | 5 | All members |
| 20-12-2016 | Finalise all the module is in the system requirement | 4 | All members |
| 21-12-2016 | Combined all the modules into one components. | 4 | All members |
| 22-12-2016 | Implement testing for all the modules in the system. | 5 | All members |
| 23-12-2016 | Fixed the bugs and error in all modules in the system. | 5 | All members |