**Daily Scrum Meeting Report**

**Sprint 2**

Scrum Master : Tiang Wei Seong

Sprint Date : 5-12-2016 till 23-12-2016

Sprint Duration : 15 days

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Day | Date | Planning | Task Accomplish | Problems |
| 1 | 5-12-2016 | Discussion with the client what the initial requirement ,sources and services needed in the Sprint 2. | None | None |
| 2 | 6-12-2016 | Declare the relationship between the classes and modules in Sprint 2 | A list of system requirement , sources and services of the system needed in Sprint 2. | Difficulty on designed the relationship between each modules and classes of entities. |
| 3 | 7-12-2016 | Discussion of the design of system user interface for each module that has been declare in Sprint 2. | Classes, database and entities has been designed. | None |
| 4 | 8-12-2016 | Discussion with the client of all the design of the system has reached their requirements. | Designed the user interface of each modules defined in Sprint 2. | None |
| 5 | 9-12-2016 | Improves the modules with the client’s feedback. | Received client’s feedback for the system requirements. | None |
| 6 | 12-12-2016 | Finalise the requirement for the system design in Sprint 2 and start to design. | The user requirements has been changed. | None |
| 7 | 13-12-2016 | Coding Implementing for the admin login modules. | System design has been finalised in Sprint 2 of all module | None |
| 8 | 14-12-2016 | Coding Implementing for the staff profile and admin profile maintenance. | Admin Login modules was done. | None |
| 9 | 15-12-2016 | Coding Implementing for the report. | Staff Profile and Admin Profile Maintenance modules was done. | Difficulty on investigate the types of report need to generate for the user. |
| 10 | 16-12-2016 | Validate all the data fields in all the modules. | Report modues was done. | The data type for entities might wrongly declared. |
| 11 | 19-12-2016 | Implementing database for Sprint 2 modules and fixing the data type error. | All the data input field has been successfully implemented. | Difficulty on linking the primary key and foreign key. |
| 12 | 20-12-2016 | Finalise all the module is in the system requirement. | Database was implemented successfully for all the modules in Sprint 2. | None |
| 13 | 21-12-2016 | Combined all the modules into one components. | System has been finalized | Combine modules has take a lot of time. |
| 14 | 22-12-2016 | Implement testing for all the modules in the system. | All the modules are combined together | None |
| 15 | 23-12-2016 | Fixed the bugs and error in all modules in the system. | System has been tested completely by solving all the bugs and error. | Bugs and Errors |