Retrospective Report: Sprint 1

Member include: Tan Chin Wen (Scrum master), Tiang Wei Seong, Tan Teik Shen,

Quah Cheun Wei, Yoong Chee Keong,

Product owner and stakeholder

Date: 6/11/16 - 25/11/16

Thing that go smoothly through the process:

1. All member work together and communicate well through the daily scrum meeting.
2. All the big task or complex task have been break down into small or separate task to increase the planning and estimation process.
3. All the requirement has been tested using test case that prepare by software quality engineer to make sure all the requirement is reach.

Problem face during the process:

1. All member has seen the problem of user stories that is the user stories provide did not have much information and less detail so members always need to modify and wasting time.
2. The problem also occurs when the test case fail as the programmer did not know the what test case is using, thus need do modify the work again.
3. The planning time is not enough for the project to complete 100% thus the project goal is not reach within the planning time.

Action that carry out to improve in the next sprint:

1. All team member communicates well with the customer frequently to get the user requirement clearly.
2. The programmer must be given to review all the test case that prepare by the software quality engineer so that programmer can do the coding base on the test case review and so that after the coding the programmer can run all the test case without or with minimum of failure rate.
3. All team members must assign the task according to the importance of the task.